Git Development to UAT
Release Workflow

Feature development, build, deployment, review, UAT validation, and production/main merge

Standard operating procedure / team runbook

| Document Owner | ____________________________ |
| --- | --- |
| Team / Application | ____________________________ |
| Last Updated | 26-Aug-2026 |
| Primary Development Branch | develop |
| Target Production Branch | main |

Workflow at a glance

Clone -> develop -> feature branch -> push -> build -> DEV/SIT -> Sonar fixes -> PR to develop -> release/UAT branch -> build -> UAT -> PR to main

# 1. Purpose and Scope

This runbook documents the standard source-control and deployment cycle used to take a change from local development through DEV/SIT validation, code review, UAT validation, and finally a pull request into main. It is intended to provide a repeatable command sequence and a clear set of checkpoints for engineers.

Important: Replace every placeholder such as <REPO_URL>, <JIRA>, <DESC>, and <ADD ... LINK HERE> with the values for your application and release.

# 2. Branching Model

| Branch | Created From | Purpose | Merged Into |
| --- | --- | --- | --- |
| develop | Existing shared branch | Integration branch for reviewed development changes | N/A |
| feature/<JIRA>_<desc> | develop | Implementation, fixes, Sonar remediation, DEV/SIT validation | develop |
| release/UAT_yyyy_mm_dd_<desc> | feature/<JIRA>_<desc> | Freeze the reviewed change set for UAT build and validation | main |
| main | Existing protected branch | Final approved code after successful UAT | N/A |

# 3. Environment and Tool Links

Maintain the links below so this document can be used as a single operational entry point.

| Resource / Environment | Link |
| --- | --- |
| Git Repository | <ADD GIT REPOSITORY LINK HERE> |
| JIRA | <ADD JIRA LINK HERE> |
| Lightspeed Build | <ADD LIGHTSPEED LINK HERE> |
| SonarQube / Sonar | <ADD SONAR LINK HERE> |
| DEV / SIT Deployment | <ADD DEV/SIT LINK HERE> |
| DEV / SIT Logs | <ADD DEV/SIT LOGS LINK HERE> |
| UAT Deployment | <ADD UAT LINK HERE> |
| UAT Logs | <ADD UAT LOGS LINK HERE> |
| OpenShift / Kubernetes Console | <ADD OPENSHIFT LINK HERE> |
| Documentation / Runbook | <ADD INTERNAL DOCUMENTATION LINK HERE> |

# 4. End-to-End Workflow

## 4.1. Clone the repository and prepare develop

Start from a clean local clone and make sure the local develop branch is current before making any changes.

git clone <REPO_URL> cd <REPOSITORY_FOLDER> git fetch --all --prune git switch develop git pull origin develop git status

Expected: working tree is clean and develop matches origin/develop.

Do not begin feature work from main or from an old local develop branch.

## 4.2. Implement and verify the change locally

Make the required code/configuration changes while still on the latest develop baseline. Run the applicable local tests or lint checks before creating the feature branch.

git status git diff # Run project-specific unit tests / lint / formatting here

## 4.3. Create the feature branch from develop

The feature branch is the working branch for check-in, CI build, DEV/SIT validation, review feedback, and Sonar remediation.

git switch -c feature/<JIRA>_<desc> git branch --show-current

Example: feature/ABC-123_feedback_auth_fix

## 4.4. Commit and push the feature branch

Commit only the intended files. Review the staged diff before pushing.

git status git add <file1> <file2> <file3> # OR, only when every changed file is intended: git add . git diff --cached git commit -m "<JIRA>: <short description>" git push -u origin feature/<JIRA>_<desc>

Feature branch is visible in the remote repository.

Commit message references the JIRA/ticket and describes the change clearly.

## 4.5. Trigger the Lightspeed build

Use the team Lightspeed pipeline for the feature branch. Wait until the build completes successfully before deployment.

Lightspeed URL: <ADD LIGHTSPEED LINK HERE>

Build completed successfully.

Unit tests / quality gates completed as expected.

Build artifact/image/tag to deploy: ______________________________

## 4.6. Deploy the feature build to DEV / SIT

Deploy the successful feature build to the development environment and perform functional validation.

DEV/SIT deployment URL: <ADD DEV/SIT LINK HERE>

DEV/SIT logs URL: <ADD DEV/SIT LOGS LINK HERE>

Pod/application is healthy and ready.

Changed API/flow works as expected.

No new startup, authorization, database, Kafka, or downstream integration errors are present.

Smoke/regression testing completed for affected functionality.

## 4.7. Fix Sonar or review issues on the same feature branch

If the build or Sonar analysis identifies issues, fix them on the feature branch, commit, push, rebuild, and redeploy to DEV/SIT until clean.

git switch feature/<JIRA>_<desc> git pull origin feature/<JIRA>_<desc> # Make the Sonar/review fixes git status git add <changed-files> git commit -m "<JIRA>: fix Sonar/review findings" git push origin feature/<JIRA>_<desc>

Sonar URL: <ADD SONAR LINK HERE>

## 4.8. Create the pull request to develop

After DEV/SIT validation and quality checks are clean, create the code-review PR from the feature branch into develop.

PR direction: feature/<JIRA>_<desc> -> develop

Add reviewers / required approvers.

Include JIRA link and a concise summary of the change.

Include build result, DEV/SIT validation evidence, and relevant test evidence.

Address review comments on the same feature branch and push additional commits as required.

Wait for review approval and required branch checks.

## 4.9. Create the UAT release branch from the reviewed feature branch

Once the feature branch contains the final reviewed change set, create the UAT release branch from that same feature branch.

git switch feature/<JIRA>_<desc> git pull origin feature/<JIRA>_<desc> git status git switch -c release/UAT_<yyyy_mm_dd>_<desc> git push -u origin release/UAT_<yyyy_mm_dd>_<desc>

Example: release/UAT_2026_08_26_feedback_auth_fix

Release branch points to the exact reviewed commit set intended for UAT.

## 4.10. Build the UAT release branch

Run the Lightspeed build against the release/UAT branch. Do not deploy a feature-branch artifact to UAT if your process requires the UAT release branch to have its own build.

Lightspeed URL: <ADD LIGHTSPEED LINK HERE>

UAT release build completed successfully.

UAT artifact/image/tag: ______________________________

## 4.11. Deploy to UAT and validate

Deploy the successful release/UAT build to UAT, then execute UAT smoke, functional, and integration validation.

UAT deployment URL: <ADD UAT LINK HERE>

UAT logs URL: <ADD UAT LOGS LINK HERE>

Application/pod is healthy and ready.

Feature works end-to-end in UAT.

Relevant integration checks complete successfully.

No unexpected 4xx/5xx, authorization, DB, Kafka, or downstream failures are introduced.

UAT approval / evidence recorded: ______________________________

## 4.12. Create the pull request to main

After the UAT deployment and validation are successful, create the final PR from the release branch to main.

PR direction: release/UAT_<yyyy_mm_dd>_<desc> -> main

Attach or reference the UAT validation evidence.

Confirm required reviewers and branch checks are complete.

Merge only after the UAT result is accepted according to team policy.

# 5. Pull Request Checklist

| Checkpoint | Feature -> develop | Release/UAT -> main |
| --- | --- | --- |
| JIRA/ticket linked | [ ] | [ ] |
| Build successful | [ ] | [ ] |
| Tests passed | [ ] | [ ] |
| Sonar/quality findings resolved | [ ] | [ ] |
| Deployment healthy | DEV/SIT [ ] | UAT [ ] |
| Functional validation completed | [ ] | [ ] |
| Logs reviewed for new errors | [ ] | [ ] |
| Required reviewers assigned | [ ] | [ ] |
| Review comments resolved | [ ] | [ ] |
| Evidence / screenshots / logs attached | [ ] | [ ] |

# 6. Handling Merge Conflicts Locally

If GitHub reports that the release/UAT -> main PR has conflicts that are too complex for the web editor, resolve them locally on the release branch so the PR updates automatically after the push.

git fetch origin git switch release/UAT_<yyyy_mm_dd>_<desc> git pull origin release/UAT_<yyyy_mm_dd>_<desc> git merge origin/main # Resolve each conflicted file in the editor git status git add <resolved-file-1> <resolved-file-2> git commit -m "Resolve main merge conflicts for UAT release" git push origin release/UAT_<yyyy_mm_dd>_<desc>

After the push: Refresh the existing PR. GitHub should recalculate the conflict state; do not create a second PR unless your process specifically requires it.

# 7. Cancel a Merge and Start Again

If conflict resolution has gone wrong and the merge has not yet been committed, abort the merge rather than deleting .git/MERGE_HEAD manually.

git status git merge --abort git status

Fallback: If git merge --abort cannot restore the state, git reset --merge ORIG_HEAD may be used. Avoid git reset --hard unless you intentionally want to discard uncommitted work.

# 8. Common Safety Checks

Before creating any branch, confirm the branch you are on with: git branch --show-current.

Before committing, inspect both git status and git diff --cached.

Before every build/deploy, verify that the pipeline is using the intended branch and commit SHA.

Do not reuse old UAT branches for unrelated changes; create a clearly named release/UAT branch for the intended release.

Do not manually delete .git/MERGE_HEAD to escape a conflict state; use git merge --abort.

Do not force-push to develop or main unless explicitly approved by repository policy.

If a PR requires additional fixes, make them on its source branch so the existing PR updates automatically.

# 9. Command Quick Reference

Prepare develop

git fetch --all --prune git switch develop git pull origin develop

Create feature branch

git switch -c feature/<JIRA>_<desc>

Commit and push feature

git add <files> git commit -m "<JIRA>: <description>" git push -u origin feature/<JIRA>_<desc>

Refresh existing feature branch

git switch feature/<JIRA>_<desc> git pull origin feature/<JIRA>_<desc>

Create UAT release branch

git switch feature/<JIRA>_<desc> git pull origin feature/<JIRA>_<desc> git switch -c release/UAT_<yyyy_mm_dd>_<desc> git push -u origin release/UAT_<yyyy_mm_dd>_<desc>

Resolve main conflicts on release branch

git fetch origin git switch release/UAT_<yyyy_mm_dd>_<desc> git merge origin/main git add <resolved-files> git commit -m "Resolve main merge conflicts" git push origin release/UAT_<yyyy_mm_dd>_<desc>

Abort an uncommitted merge

git merge --abort

# 10. Release Record / Notes

| JIRA / Change ID |  |
| --- | --- |
| Feature Branch |  |
| Feature Commit SHA |  |
| DEV/SIT Build |  |
| DEV/SIT Deployment Result |  |
| PR to develop |  |
| UAT Release Branch |  |
| UAT Build / Artifact |  |
| UAT Validation Result |  |
| PR to main |  |

Additional Notes / Rollback Information